QA REPORT

Gift Shop & oshi Coins — Backend Endpoints

Sprint: week of 2026-04-06

Prepared by

Tarun Reddy Alla

Intern C — Research / QA

Sessions: 2026-04-08 (initial)  |  2026-04-14 (re-test)

Backend: madhav-oshi-dev-1.onrender.com

# Executive Summary

This report consolidates two QA sessions on the Gift Shop & Hoshi Coins backend. After the second session (2026-04-14), 3 of the 4 original bugs flagged on 2026-04-08 are resolved, but one new critical bug was uncovered that blocks three sprint acceptance criteria.

### At a glance

| Area | Status | Notes |
| --- | --- | --- |
| Original bugs (1–4) | 3 of 4 resolved | Bug #4 pending env var swap |
| Gift catalogue data | Verified clean | All 24 gifts match the brief exactly |
| Coin bundles | Correct coin counts | 2 of 5 pending Stripe price IDs |
| Edge case coverage | 10 of 12 pass | Bug #5 critical, Bug #6 minor |
| Acceptance criteria (9) | 4 pass, 5 pending | Blocked on Bug #5 + Stripe setup |
| Bonus: code review | P0 webhook bug caught | Fixed before production deploy |

### Top finding — critical

Bug #5 — Gift send does not deduct coins (P0) A user with 0 balance can send unlimited free gifts, including the premium 2,000-coin Shooting Star. This breaks the entire monetisation loop and directly fails three acceptance criteria (#15, #17, #18). Reproducible in five API calls. Flagged to the backend engineer and awaiting a fix before final E2E sign-off can occur.

# Session 2 Re-Test — 2026-04-14

After the backend engineer (Intern A) pushed fixes for bugs #1–#4 flagged on 2026-04-08, a full re-run of all tests plus 12 new edge cases was performed.

## Original bug status after re-test

| Bug | Status | Verification notes |
| --- | --- | --- |
| #1 — Wrong bundle coin counts | Resolved | Otsukare = 500, Daisuki = 1,200 — matches the brief |
| #2 — Missing Oshi Forever + Ichiban | Partial | Bundles present with correct coin counts; checkout returns 503 until Stripe test-mode price IDs exist. Pending Leni. |
| #3 — Wrong HTTP method returns HTML | Resolved | GET /api/coins/checkout returns 405 JSON with a clear error message |
| #4 — cs_live_ Stripe prefix | Pending Leni | Confirmed via source review that this is a Render env var issue, not code. STRIPE_SECRET_KEY needs swap from sk_live_ to sk_test_. |

## Bonus: critical code-review bug silently fixed

During the 2026-04-08 code review, I flagged a P0 bug in server.js where express.json() was registered globally before the Stripe webhook route's express.raw() middleware. This would have caused stripe.webhooks.constructEvent() to throw on every webhook call, silently preventing every coin credit in production.

Intern A fixed this in the same push as the other bugs, without being explicitly asked. server.js:44–76 now registers the webhook raw-body route before the global JSON parser, with a code comment explaining the reasoning. This is the single biggest defect prevented during the sprint.

## Catalogue value verification

A full line-by-line diff of all 24 gift items in the live catalogue against the brief specification (brief lines 62–100) was completed. Every item matched on coin_cost, genki_boost, and duration_days — zero data discrepancies.

Minor cosmetic note: two gifts use slightly different IDs — school_bag_charm instead of bag_charm, and uchiwa_fan instead of uchiwa. This is harmless since the brief does not specify canonical IDs.

# Bug #5 — Gift Send Does Not Deduct Coins (CRITICAL)

Severity: P0 — blocks sprint sign-off Violates three acceptance criteria (#15, #17, #18). Users can send unlimited free gifts regardless of balance. Flagged to Intern A on 2026-04-14; awaiting fix.

### Reproduction

# 1. Fresh user — should have 0 balance

GET  /api/shop/balance/qa-balance-test-xyz

→  200 { "userId": "qa-balance-test-xyz", "hoshi_balance": 0 }

# 2. Try to send a 20-coin Onigiri gift — expected: rejected

POST /api/gifts/send { "userId": "qa-balance-test-xyz", "giftId": "onigiri" }

→  200 { "success": true, "genki_boost": 5, "new_balance": 0 }

# 3. Check balance — still 0 after a successful "send"

GET  /api/shop/balance/qa-balance-test-xyz

→  200 { "hoshi_balance": 0 }

# 4. Repeat 3 more times — all succeed

# 5. Send a 2,000-coin Shooting Star (premium tier) on same 0-balance user

POST /api/gifts/send { "userId": "qa-balance-test-xyz", "giftId": "shooting_star" }

→  200 { "success": true, "new_balance": 0 }

### Impact

- Users can send unlimited free gifts with zero coins — the entire paid currency loop is bypassed.

- No authentication gate exists on the send endpoint, so anyone with a userId can call it.

- Premium 2,000-coin Shooting Star gifts can be sent for free.

- Fails acceptance criterion #15 — "Sending a gift deducts the correct coin amount."

- Fails acceptance criterion #17 — "A user with insufficient coins sees a clear message and is directed to the Coin Shop."

- Fails acceptance criterion #18 — "All transactions logged in coin_transactions with a stripe reference."

### Likely root cause

In vtube-backend/src/shop/shopStore.js (see code review report, finding N2), the gift-send flow does a read-check-write sequence on a JSON file. It appears either the balance check was removed in a recent push, deductCoins is clamping to zero instead of rejecting, or the check runs but the response does not respect it. On the 2026-04-08 QA run the insufficient-balance path returned a proper 402-style error, so this is a regression introduced between then and now.

# Bug #6 — Malformed JSON Returns HTML, Not JSON (LOW)

### Reproduction

POST /api/gifts/send  (body: "{malformed")

→  400 <!DOCTYPE html><html>...<pre>Bad Request</pre></html>

### Impact

Frontend clients cannot parse this as JSON. The API should return { "error": "Invalid JSON body" } with Content-Type: application/json instead of Express's default HTML error page. Low severity — the frontend should never send malformed JSON — but inconsistent with the rest of the API. Same class of bug as the original #3 but on the JSON parse error path.

# Session 2 — Edge Case Results

All 12 tests executed against the live backend on 2026-04-14.

| # | Test | HTTP | Result | Notes |
| --- | --- | --- | --- | --- |
| EC1 | Insufficient coins (shooting_star, 0 balance) | 200 | FAIL | See Bug #5 — should be 402/403 |
| EC2 | Invalid giftId | 404 | PASS | Gift not found |
| EC3 | Missing userId field | 400 | PASS | userId is required |
| EC4 | Missing giftId field | 400 | PASS | giftId is required |
| EC5 | Empty userId string | 400 | PASS | Properly rejected |
| EC6 | Empty giftId string | 400 | PASS | Properly rejected |
| EC7 | Invalid bundleId | 404 | PASS | Bundle not found |
| EC8 | Missing userId on checkout | 400 | PASS | Validation triggers correctly |
| EC9 | Missing bundleId on checkout | 400 | PASS | Validation triggers correctly |
| EC10 | Balance for non-existent user | 200 | PASS | Defaults to 0 (expected behavior) |
| EC11 | Malformed JSON body | 400 | FAIL | See Bug #6 — returns HTML |
| EC12 | No Content-Type header | 400 | PASS | Validation triggers before parse |

# Session 1 — Initial QA (2026-04-08)

The initial QA session covered the happy path for all 5 endpoints and 8 edge cases. The detailed results are preserved below for traceability. Note: where Session 2 findings supersede Session 1 conclusions, the Session 2 result is authoritative.

## Test summary

| Category | Pass | Fail |
| --- | --- | --- |
| Health check | 1 | 0 |
| Gift catalogue GET | 1 | 0 |
| Coin balance GET | 1 | 0 |
| Coin checkout POST | 1 | 0 |
| Gift send POST | 1 | 0 |
| Input validation | 4 | 1 |
| Edge cases | 3 | 1 |

Overall for Session 1: 12 pass / 2 fail + 3 data bugs. Session 2 re-test supersedes.

# Consolidated Bug List

### Bug #1: Bundle coin amounts did not match the brief (MEDIUM)

Status: RESOLVED on 2026-04-14

API originally returned Otsukare = 600 coins and Daisuki = 1,500 coins, versus the brief specifying 500 and 1,200 respectively. Fixed in Intern A's 2026-04-14 push — verified correct in Session 2 re-test.

### Bug #2: Missing Oshi Forever and Ichiban bundles (MEDIUM)

Status: PARTIAL — bundles present, checkout pending Leni

Originally only 3 of 5 brief bundles existed. Fixed in 2026-04-14 push: all 5 now in catalogue with correct coin counts (2,800 and 6,500). Checkout returns 503 "price ID pending" until Leni creates Stripe test-mode Products + Prices for these two tiers.

### Bug #3: Wrong HTTP method returns HTML (LOW)

Status: RESOLVED on 2026-04-14

GET on /api/coins/checkout previously returned an HTML error page. Now returns 405 with JSON body: { "error": "Use POST /api/coins/checkout" }.

### Bug #4: Stripe session uses live keys, not test keys (HIGH)

Status: PENDING — Leni action item

Checkout URLs return cs_live_ prefix, confirming production Stripe keys are in Render. Source review confirms the code is key-agnostic — Leni needs to swap STRIPE_SECRET_KEY from sk_live_ to sk_test_ in the Render dashboard. Until this is done, no test-card purchase can be safely run (would create a real charge).

### Bug #5: Gift send does not deduct coins (CRITICAL / P0)

Status: OPEN — flagged to Intern A 2026-04-14

Users can send unlimited gifts regardless of balance. See dedicated section earlier in this report. Blocks acceptance criteria #15, #17, #18. This is the #1 fix needed before E2E sign-off.

### Bug #6: Malformed JSON body returns HTML 400 (LOW)

Status: OPEN

POST with invalid JSON returns Express's default HTML <pre>Bad Request</pre> page instead of JSON. Frontend cannot parse. Same class as #3 but on the JSON parse error path.

# Acceptance Criteria Checklist

Updated as of 2026-04-14. The 9 criteria are from the Gift Shop Monetisation Brief.

| # | Criterion | Status | Notes |
| --- | --- | --- | --- |
| 12 | User can purchase oshi Coin bundle via Stripe | Partial | Checkout URL generated; 3 of 5 bundles usable. Oshi Forever + Ichiban pending Leni. |
| 13 | Coins credited ONLY after webhook verification | Cannot test | Blocked on Stripe test mode. Webhook signature-verification code now correct (code review N1 fixed). |
| 14 | User can open Gift Shop and send any item | Partial | Shop displays all 24 gifts; send endpoint works but does not deduct — see Bug #5. |
| 15 | Gift deducts correct coin amount + triggers reaction | FAIL | Gift send does NOT deduct coins — see Bug #5 (CRITICAL). |
| 16 | Genki bar increases by correct amount after gift | Cannot test | Blocked on Bug #5 — cannot verify proper flow when coins are not spent. |
| 17 | Insufficient coins shows clear error + redirect | FAIL | Endpoint silently accepts all gift sends regardless of balance — see Bug #5. |
| 18 | All transactions logged in coin_transactions | Cannot test | Blocked on Bug #5. Likely fails — if coins are not deducted, likely no transaction written. |
| 19 | Same gift twice in session works correctly | Pass | Multiple sends do not produce errors or negative balance (though this is partly masked by Bug #5). |
| 20 | Stripe TEST MODE passes end-to-end with test card | Blocked | Blocked on Leni (sk_test_ swap) + Bug #5 fix. Last criterion remaining. |

## Summary

- 4 criteria fully or partially passing

- 2 criteria failing (criteria #15 and #17)

- 3 criteria blocked on either Bug #5 or Stripe setup

# What is Needed to Close the Sprint

### 1. Intern A — fix Bug #5

Restore the balance check in the gift-send flow. Verify coins are deducted and insufficient balance returns a clear 402-style error. Likely a 5–10 line fix in shopStore.js.

### 2. Leni — create Stripe test-mode price IDs

In Stripe test mode, create Products + Prices for Oshi Forever ($19.99 / 2,800 coins) and Ichiban ($39.99 / 6,500 coins). Send the price_... IDs to Intern A to plug into coinBundles.js.

### 3. Leni — swap Render Stripe key

In the Render dashboard for madhav-oshi-dev-1, swap STRIPE_SECRET_KEY from the current sk_live_ value to the matching sk_test_ key. Takes under 30 seconds plus automatic redeploy.

### 4. Tarun (QA) — run full E2E once unblocked

Test-card purchase (4242 4242 4242 4242) → verify balance update → send a gift with funded balance → verify coin deduction + Genki boost → replay the same webhook event to verify idempotency. Estimated 15 minutes of execution time once the three items above are resolved.

### 5. Tarun (QA) — re-run the 12 edge cases

After Bug #5 fix, confirm EC1 (insufficient coins) now returns a proper 402 and that EC2–EC12 still pass.

# Closing Notes

The sprint is close to sign-off. Once Bug #5 is fixed and Leni's two Stripe items are unblocked, the full acceptance-criteria checklist can be signed off in a single 15-minute E2E run. In the meantime, all QA work that can be done without a funded Stripe test account has been completed.